REQUEST FOR PROPOSAL (RFP)

CRM Solution for EasyPaisa

Prepared by Avanza Solutions

Client-Friendly Sample Document for AI Agent Training

Note: In real-world practice, an RFP is usually issued by the client and a proposal is submitted by the service provider. For training purposes, this document is intentionally written as a user-friendly hybrid RFP / proposal sample so your AI agent can learn both requirement capture and proposal drafting patterns.

| Document Title | RFP for CRM Solution for EasyPaisa |
| --- | --- |
| Client | EasyPaisa |
| Consultant / Service Provider | Avanza Solutions |
| Document Type | Training-Friendly Sample RFP / Proposal |
| Version | 1.0 |

# Table of Contents

1. Purpose of this Document

2. Executive Summary

3. Background and Business Context

4. Project Objectives

5. Scope of Work

6. Functional Requirements

7. Technical and Non-Functional Requirements

8. Deliverables

9. Implementation Approach and Methodology

10. Project Governance and Roles

11. Timeline and Milestones

12. Commercial Structure

13. Assumptions and Dependencies

14. Risks and Mitigation

15. Support, SLA, and Warranty

16. Acceptance Criteria

17. Terms and Conditions

18. Proposal Validity and Next Steps

19. Sign-Off

Appendix A: Requirement Summary Table

Appendix B: Proposal Authoring Guidance for AI Training

# 1. Purpose of this Document

This document serves as a sample Request for Proposal (RFP) and proposal-style response for the implementation of a Customer Relationship Management (CRM) solution for EasyPaisa. It is written in a simple and user-friendly style so that business users, consultants, and AI systems can easily understand the structure, language, and content expected in a high-quality proposal document.

The document is also intentionally suitable for AI training. It demonstrates how information from transcripts, client notes, requirement files, and stakeholder discussions can be converted into a structured business proposal.

# 2. Executive Summary

EasyPaisa intends to strengthen customer engagement, service operations, lead management, complaint handling, campaign management, and reporting by implementing an enterprise CRM platform. Avanza Solutions proposes a scalable CRM solution that centralizes customer interactions, improves service efficiency, enables workflow automation, and provides management visibility through dashboards and analytics.

This proposal outlines the business need, scope, solution approach, requirements, implementation plan, commercials, assumptions, governance model, and expected outcomes. The goal is to deliver a CRM platform that supports EasyPaisa’s growth, service quality goals, and digital transformation roadmap.

# 3. Background and Business Context

EasyPaisa is a leading digital financial services brand that interacts with a large and diverse customer base across multiple touchpoints. As the business expands, the organization requires a modern CRM platform to manage customer records, support cases, service requests, campaigns, sales opportunities, partner interactions, and performance reporting in one coordinated environment.

Avanza Solutions, as the service provider, has reviewed the business intent and understands that EasyPaisa is looking for a solution that is practical, secure, scalable, and easy to adopt. The proposed CRM should improve operational efficiency while also providing a better experience for internal teams and end customers.

# 4. Project Objectives

Create a 360-degree customer view across business functions.

Standardize lead, case, complaint, and service request management.

Automate workflows, approvals, notifications, and escalations.

Improve customer response times and service quality.

Provide real-time dashboards and management reporting.

Enable integration with core business systems, channels, and data sources.

Establish a scalable CRM foundation for future growth and innovation.

# 5. Scope of Work

## 5.1 In Scope

CRM discovery workshops and requirement validation.

Solution design and process mapping.

CRM configuration and customization.

Role-based access control and user profile setup.

Lead management and pipeline tracking.

Customer service case and complaint management.

Workflow automation, alerts, and escalations.

Dashboards, MIS reports, and analytics views.

Integration with identified third-party and internal systems.

Data migration from agreed source systems.

User acceptance testing support.

Training, go-live support, and warranty support.

## 5.2 Out of Scope

Custom development beyond the approved requirement baseline.

Major infrastructure procurement unless explicitly agreed.

Unlimited report development outside the defined reporting scope.

Business process re-engineering unrelated to CRM implementation.

Post-warranty support unless covered by a separate support agreement.

# 6. Functional Requirements

| Module | Requirement | Description | Priority |
| --- | --- | --- | --- |
| Customer Management | Unified customer profile | Single customer view with contact details, history, segmentation, and interaction records. | High |
| Lead Management | Lead capture and assignment | Capture leads from multiple channels, auto-route to teams, and track conversion status. | High |
| Case Management | Complaint and service case handling | Register, classify, prioritize, route, and resolve customer complaints and service requests. | High |
| Workflow Automation | Escalation and approval rules | Automate approvals, SLA triggers, reminders, and escalation workflows. | High |
| Activity Tracking | Tasks and follow-ups | Track meetings, calls, reminders, and ownership of pending actions. | Medium |
| Campaign Management | Campaign planning and tracking | Plan campaigns, manage target groups, and track campaign outcomes. | Medium |
| Reporting | Operational and management dashboards | Provide configurable dashboards, KPI reporting, and trend visibility. | High |
| Audit and Compliance | Audit trail | Maintain logs of changes, actions, approvals, and status history. | High |
| Knowledge Support | Knowledge base support | Enable reusable response content, FAQs, and service guidance for support teams. | Medium |

# 7. Technical and Non-Functional Requirements

## 7.1 Technical Requirements

Web-based, secure, and scalable CRM platform.

API-enabled architecture for integration with existing systems.

Role-based security and access management.

Configurable workflows, forms, fields, and dashboards.

Support for audit logs and activity history.

Data import/export capabilities.

Environment setup for development, testing, and production.

Backup, recovery, and monitoring mechanisms.

## 7.2 Non-Functional Requirements

Performance: Core screens should load within acceptable operational response times under normal business load.

Availability: Solution should support agreed business uptime expectations.

Security: Data access must be protected through authentication, authorization, and secure communication practices.

Scalability: Platform should support business growth, higher user volume, and future process expansion.

Usability: Interface should be user friendly and suitable for non-technical business users.

Maintainability: System should be configurable with minimal dependency on custom code where possible.

Compliance: Solution should support EasyPaisa’s regulatory, audit, and internal governance expectations.

# 8. Deliverables

Project charter and kickoff documentation.

Requirement gathering and business analysis document.

Solution design document.

Configured CRM application.

Integration design and implemented connectors.

Data migration plan and migration output.

Test cases and UAT support documentation.

Training materials and user guides.

Go-live plan and deployment checklist.

Post-go-live support and handover document.

# 9. Implementation Approach and Methodology

Discovery and requirement confirmation: Conduct workshops, review transcripts and files, and finalize the scope baseline.

Solution design: Map processes, define user roles, finalize system architecture, and confirm integrations.

Build and configuration: Configure modules, workflows, dashboards, forms, and access controls.

Integration and migration: Connect relevant systems and migrate approved data sets.

Testing: Execute system testing, integration testing, and support user acceptance testing.

Training and change enablement: Train business users, administrators, and support teams.

Go-live and hypercare: Deploy the solution and provide immediate post-launch support.

Project closure and handover: Submit closure documents, pending issue logs, and support transition details.

# 10. Project Governance and Roles

| Role | Organization | Responsibility |
| --- | --- | --- |
| Project Sponsor | EasyPaisa | Strategic direction, approvals, and executive escalation support. |
| Business Lead | EasyPaisa | Requirement validation, business decisions, and user coordination. |
| Project Manager | Avanza Solutions | Overall planning, delivery governance, reporting, and risk management. |
| Business Analyst | Avanza Solutions | Requirement documentation, process mapping, and traceability. |
| Solution Architect | Avanza Solutions | Solution design, integrations, and technical governance. |
| Implementation Team | Avanza Solutions | Configuration, development, testing, and deployment support. |
| UAT Team | EasyPaisa | Business testing, feedback, and sign-off. |

# 11. Timeline and Milestones

| Phase | Duration | Key Output | Owner |
| --- | --- | --- | --- |
| Discovery & Planning | 2-3 weeks | Confirmed requirements and project plan | Avanza + EasyPaisa |
| Design | 2 weeks | Approved solution design | Avanza Solutions |
| Build & Configuration | 4-6 weeks | Configured CRM modules | Avanza Solutions |
| Integration & Migration | 2-4 weeks | Connected systems and migrated data | Avanza Solutions |
| Testing & UAT | 2-3 weeks | Tested solution and UAT sign-off | Both parties |
| Training & Go-Live | 1-2 weeks | Production release and training completion | Both parties |
| Hypercare | 2 weeks | Post-go-live stabilization | Avanza Solutions |

Note: The final plan will depend on confirmed scope, number of integrations, data readiness, and stakeholder availability.

# 12. Commercial Structure

The commercial model should be finalized after detailed requirement confirmation. For training and proposal-authoring purposes, the pricing section should normally include the following components:

Software licensing cost (if applicable).

Implementation and professional services cost.

Integration development cost.

Data migration cost.

Training cost.

Travel or onsite support cost, if applicable.

Annual support and maintenance cost.

Taxes and statutory charges, where applicable.

| Cost Component | Description | Pricing Basis | Amount (Placeholder) |
| --- | --- | --- | --- |
| Implementation Services | CRM design, configuration, testing, go-live | Fixed fee | To be finalized |
| Integrations | Interfaces with identified systems | Per integration / fixed fee | To be finalized |
| Data Migration | Migration from approved source systems | Fixed fee | To be finalized |
| Training | Admin and end-user training sessions | Fixed fee | To be finalized |
| Support & Maintenance | Post-go-live support contract | Annual / monthly | To be finalized |

# 13. Assumptions and Dependencies

EasyPaisa will provide timely access to business users and stakeholders for workshops and approvals.

Required source data and integration details will be made available in agreed formats.

Delays in business feedback may affect the project timeline.

Any change requests outside the approved scope will be managed through formal change control.

Infrastructure, environments, and access dependencies will be resolved as per agreed project responsibilities.

Third-party systems and vendors will cooperate where external integrations are required.

# 14. Risks and Mitigation

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| Requirement ambiguity | Rework and delays | Conduct validation workshops and sign-off checkpoints | Both parties |
| Data quality issues | Migration errors | Perform data assessment and cleansing before migration | EasyPaisa + Avanza |
| Integration dependency delays | Schedule impact | Finalize integration owners and interface details early | Both parties |
| Limited user availability | Slow approvals and UAT | Nominate dedicated business focal persons | EasyPaisa |
| Scope expansion | Budget and timeline overruns | Apply formal change request governance | Both parties |

# 15. Support, SLA, and Warranty

Avanza Solutions will provide post-go-live hypercare support for the agreed stabilization period.

A warranty period may be included for defects attributable to delivered solution components.

A separate annual support agreement can define service levels, response times, issue categories, and escalation paths.

Support scope should clearly distinguish between defect correction, enhancement requests, and user assistance.

# 16. Acceptance Criteria

Approved solution design and requirement baseline.

Configured CRM modules meet approved business requirements.

Critical integrations are tested successfully.

Data migration is completed for agreed data sets.

UAT sign-off is provided by EasyPaisa.

Training is completed for target user groups.

Go-live checklist is approved and production deployment is completed.

# 17. Terms and Conditions

Confidential information shared by either party will be handled appropriately and used only for project purposes.

Any intellectual property ownership, licensing rights, and usage limitations should be defined in the final contract.

Payment milestones should be linked to mutually agreed deliverables or project stages.

Both parties should follow agreed governance, communication, and escalation protocols.

This document is for discussion and proposal evaluation purposes unless replaced by a signed commercial agreement.

# 18. Proposal Validity and Next Steps

This proposal may remain valid for a mutually agreed commercial validity period from the date of submission. Following review, the next steps would typically include requirement confirmation workshops, solution walkthrough sessions, commercial alignment, and final contract execution.

# 19. Sign-Off

| Party | Name / Title | Signature / Date |
| --- | --- | --- |
| EasyPaisa | ____________________________ | ____________________________ |
| Avanza Solutions | ____________________________ | ____________________________ |

# Appendix A: Requirement Summary Table

This appendix is useful for training an AI agent. It shows how free-form client conversations can be translated into structured proposal fields.

| Input Type | Example Input | Converted Proposal Section | Notes for AI Agent |
| --- | --- | --- | --- |
| Transcript | Client says: We need faster complaint handling | Business Objective / Functional Requirement | Map business pain points into measurable requirements |
| Meeting Notes | Need single customer view | Executive Summary / Functional Scope | Convert repeated needs into high-priority requirements |
| Email / File | Need integration with existing systems | Technical Requirements / Scope | List each system and define integration expectations |
| Requirement Sheet | Need dashboards for management | Reporting and Analytics | Translate broad requests into dashboard and KPI items |
| Stakeholder Feedback | Need easy UI for branch/service teams | Non-Functional Requirements | Capture usability and adoption needs explicitly |

# Appendix B: Proposal Authoring Guidance for AI Training

Always identify the client, service provider, project name, and document purpose clearly at the beginning.

Separate business goals, scope, requirements, timeline, commercials, and legal terms into distinct sections.

Use simple language first, then add technical detail where required.

Convert vague statements from transcripts into structured, testable requirements.

Mark unclear items as assumptions, dependencies, or open points instead of guessing.

Use tables for requirements, timelines, pricing, roles, risks, and sign-off sections.

When exact numbers are unavailable, use placeholders such as To be finalized after discovery.

Write in a tone that is professional, clear, and friendly for business readers.